## Slide 1: Software Development Plan
Planning Phase
Implementation Phase
Testing Phase
Deployment Phase
Requirement Analysis
UI Design and Database Design
Review
Implementation
Documentation
Unit Testing
Regression Testing
Review
Beta-Phase
Post-beta bug fix
Regression Testing
UAT Testing
30 days
60 days
5 days
15 days

## Slide 2: Technology
Java MVC framework.
Oracle Database
PL SQL
JSON
JAVA API
J2SE
Amazon EC2
Apache Web Server

## Slide 3: Planning Phase
Requirement Analysis
-Collect the data
-Draw System Flow
UI Design and Database Design
-Web portal UI design
-Software UI design
-Payment UI design
-Database Design
-Draw Class Diagram
-Draw UML
Review

## Slide 4: Implementation Phase
Implementation
-Admin Portal
-Admin Page
-Admin Webservice
-Agent Portal
-Agent Page
-Agent Webservice
-Merchant Portal
-Merchant Page
-Merchant Webservice
-Payment Page
-Payment API
-Payment Webservice
-Agent Software
-Agent API
-Agent Mobile
-HeyCode API
-HeyCode UI
-HeyCode Check Application (User/DeliveryMan)
Documentation
-Make Documentation

## Slide 5: Testing Phase
Unit Testing
Regression Testing
Review
Beta-Phase

## Slide 6: Deployment Phase
Post-beta bug fix
Regression Testing
UAT Testing